## Slide 1: Transforming a Regional Evaluation Recommendation into a Regional Directive to Strengthen Regional and National Evaluation Systems
Experience from the Process Evaluation of an Emergency Energy Programme in the Economic and Monetary Union of West Africa (WAEMU)
Damit Serge Didier AMANY
Head, Impact M&E Unit, West African Development Bank (BOAD)

## Slide 2: Contents
Area of interest for the evaluation
Regional Sustainable Energy Initiative (Emergency Program)
Evaluation question, methodology, and lessons learned
Major recommendation and initiation of implementation process
Moving from the Recommendation to the Regional Guidelines: Process Overview and Perspective

## Slide 3: II. Area of interest
WAEMU: West African Economic and Monetary Union; Countries : 8 Countries with a single currency and supranational development policies and programmes (regional): Benin, Burkina Faso, Côte d’Ivoire, Guinea-Bissau, Mali, Niger, Senegal, Togo
Conference of Heads of State
Council of Ministers for Economic Affairs
WAEMU Commission
West African Development Bank (BOAD)
Central Bank of West African States (BCEAO)
States
  Sectoral ministries
  National Economic Policy Committees (NCPE)
Decision circuit

## Slide 4: II. Energy Emergency Program and main evaluations results
Problem: low access to energy; Objective: increase energy supply ; Duration : 4 years (2009-2012); Funding : $700 millions;
Programme management: 5 decision centers
  SPC (Strategic Steering Committee); BOAD, UEMOA Commission, Central Bank, Ministries
  CTS (Technical Monitoring Committee)
  BOAD (Department of Infrastructure funding projects)
  WAEMU Commission (Regional Coordination Unit)
  States: National Monitoring Committees
Evaluation Major results (in 2022)
  Relevance : relevant program
  Efficiency : large delay implementation (12 years instead of 4)
  Effectiveness : 63% rate of achievement
  Sustainability : carbon-based energy
  Actors’ performance : weakness of Regional and National Monitoring and Evaluation System lead to evaluability problem

## Slide 5: IV. Major recommendations, challenges and opportunities for implementation
Recommendations : There are several but we will focus on the recommendation to strengthen regional policy and program evaluability for accountability and continuous learning
  Design and enact a Regional (supra-national) Directive to institutionalize, within the framework of development policies and programmes, the implementation of a digital Monitoring and Evaluation system, including geospatial analysis and involving all decision-making centers in quasi real time.
    Will help create evidence from formative evaluations to make adjustments during implementation and minimize failure to achieve development goals
    Help to obtain data for summative evaluations to highlight evidence for future development programmes and policies
Challenges :
  Several actors (8 governments, 3 regional institutions; 2 major decision-making bodies (Ministers of Economy and Heads of State from 8 countries)
  Complex process of dialogues and consultations with M&E experts, policy-makers and lawyers (6 key steps over 2 to 5 years)
Opportunites:
  Strong political will to strengthen accountability, learning and optimal management of development policies and programs
  Pilot test of the digital M&E system in quasi real-time was carried out by BOAD : show the feasibility of such a M&E framework. The Directive will allow scaling up at regional and National level
  Financing can be mobilised inside or outside the WAEMU